## Slide 1: NT_VIBE UAT Plan For
NT_Event_Management_Platform | MVP v1.0 | Australia/Darwin Timezone

## Slide 2: Purpose & Scope
Purpose: Validate that the platform meets business needs for creating, publishing, discovering, and attending NT events.
In-scope (MVP):
Organizer: create/edit draft, publish/unpublish, profile
Attendee: search, browse, tickets, checkout (sandbox), confirmation
Admin: moderation, basic reporting, user management
System: notifications, timezone handling, accessibility, audit logs

## Slide 3: Roles & Responsibilities
UAT Sponsor: Final sign-off authority
UAT Test Lead: Plan, tracking, triage facilitation
UAT Testers: Execute scenarios, log defects
Dev Lead: Fixes, stability, seeding
Product Owner/BA: Clarify acceptance criteria

## Slide 4: Entry & Exit Criteria
Entry Criteria:
SIT completed, UAT env stable, seed data ready
Test accounts & sandbox (payment/email) set up
UAT test pack approved, audit logging enabled
Exit Criteria:
100% P1/P2 defects closed, ≥95% scenarios executed
≥90% pass rate, no blocking issues
Business sign-off received

## Slide 5: Test Scenarios Overview
Organizer:
Draft event creation
Publish/Unpublish
Attendee:
Search & view events
Ticket purchase (success/failure)
Admin:
Content moderation
Role management
System:
Emails/Notifications
Accessibility & Timezone
Security checks

## Slide 6: Defects & Reporting
Defect Management:
Severity P1–P4, logged in tracker
Daily triage (Test Lead, PO, Dev Lead)
SLA: P1=24h, P2=48h
Reporting:
Daily UAT stand-up
Mid-UAT review
Final UAT Summary Report

## Slide 7: Sign-off Template
UAT Release: NT_Event_Management_Platform – MVP v1.0
UAT Window: ___ / ___ / 2025
Decision:
☐ Approved
☐ Approved with conditions
☐ Not approved
Signatories:
• UAT Sponsor
• Product Owner/BA
• UAT Test Lead
• Dev Lead